Waypoint Project: Executive Deliverable Roadmap & Technical Guide

Prepared for Professor Gabriel Albu | Application Programming Course (Summer 2026)

1. Executive Summary

This document serves as the master instructional manual and technical roadmap for the Waypoint trail-finder and trip-planner application. The project spans an 8-week developmental lifecycle (Weeks 7 through 14), transitioning from a pure-Python object-oriented domain engine to a fully operational Django web application.

2. Application Directory Architecture

The application resides under Documents\Cloud Computing\Applications Programming\Lecture1\pythonProject\pythonProject\waypoint:

env/Isolated virtual environment housing dependencies (Django, docx, lxml, sqlparse, tzdata) and execution scripts.

static/css/style.css/Global cascading style sheet managing custom layout and design aesthetics.

templates/Master layout (base.html), pages (home.html, report_form.html, search.html, thank_you.html), partial components (navbar.html, footer.html), and trail module views (catalog.html, park_detail.html, trail_detail.html).

3. Week-by-Week Deliverables & Testing Guide

- Phase 1: The Domain Engine (Weeks 7–8)

- Week 7 — Domain Model: Classes & Objects (10%)

- Objective: Establish the foundation of the object-oriented domain engine using proper encapsulation, instance state, and object behavior.

- Key Files to Show:

  - waypoint/waypoint_core/trail.py

  - waypoint/waypoint_core/distance.py

  - waypoint/waypoint_core/test_domain.py

- How to Test & Run:

PowerShell

python waypoint/waypoint_core/test_domain.py

- Testing Reason & Grading Rationale: Validates that attributes (such as distance, elevation, and difficulty) are properly encapsulated within class definitions and that instance methods function correctly without external dependencies.

- Explanation to Professor: Demonstrate how trail.py maintains valid state boundaries and how test_domain.py exercises instance methods programmatically.

- Week 8 — Domain Model: Inheritance, Polymorphism & Operators (12%)

- Objective: Extend the domain engine with inheritance hierarchies, abstract base classes, and custom operator overloading for advanced domain logic.

- Key Files to Show:

  - waypoint/waypoint_core/trail.py (showing subclasses/inheritance)

  - waypoint/waypoint_core/itinerary.py

  - waypoint/waypoint_core/test_domain.py (updated operator tests)

- How to Test & Run:

PowerShell

python waypoint/waypoint_core/test_domain.py

- Testing Reason & Grading Rationale: Assesses advanced object-oriented programming principles, confirming that polymorphism and operator overloading behave as specified across different trail types.

- Explanation to Professor: Showcase custom dunder methods (e.g., adding itineraries or comparing trail difficulties) and explain how base classes streamline shared behaviors.

- Phase 2: Wrapping in Django (Weeks 9–14)

- Week 9 — Django Project Setup (6%)

- Objective: Initialize the Django project architecture, configure global settings, and verify core server health.

- Key Files to Show:

  - waypoint/waypoint/settings.py

  - waypoint/waypoint/urls.py

  - waypoint/manage.py

- How to Test & Run:

PowerShell

python waypoint/manage.py runserver

- Testing Reason & Grading Rationale: Confirms that the environment and Django core are correctly initialized and that debugging configurations are sound. (Note: Ensure local testing requests use HTTP explicitly, as modern web browsers may attempt to automatically force HTTPS connections).

- Explanation to Professor: Walk through settings.py configurations (installed apps, database engines) and demonstrate a successful server startup.

- Week 10 — Views, URLs & The Report Form (12%)

- Objective: Implement the Model-View-Template (MVT) pattern, configure URL route dispatches, and build a secure user reporting form.

- Key Files to Show:

  - waypoint/waypoint/views.py

  - waypoint/waypoint/urls.py

  - waypoint/templates/report_form.html

  - waypoint/templates/thank_you.html

- How to Test & Run:

  - Run the server via python waypoint/manage.py runserver and navigate to /report/. Submit test input data.

- Testing Reason & Grading Rationale: Verifies correct request/response handling, proper URL resolution, and inclusion of CSRF tokens on form submissions.

- Explanation to Professor: Show how form inputs are handled in views.py and rendered safely using template tags.

- Week 11 — The Catalog Templates & Static Assets (12%)

- Objective: Design cohesive master layouts, partial component structures, and catalog presentation views utilizing static CSS styling.

- Key Files to Show:

  - waypoint/templates/base.html

  - waypoint/templates/partials/navbar.html & footer.html

  - waypoint/templates/trails/catalog.html

  - waypoint/static/css/style.css

- How to Test & Run:

  - Navigate to /catalog/ in the browser to inspect styling, template inheritance blocks, and component inclusion.

- Testing Reason & Grading Rationale: Assesses front-end organization, DRY template principles (using {% include %} and {% block %}), and proper static file loading.

- Explanation to Professor: Demonstrate how layout partials streamline UI maintenance across catalog and detail views.

- Week 12 — ORM, Models & Admin Integration (14%)

- Objective: Define relational database models, generate and apply migrations, and configure the Django administration interface.

- Key Files to Show:

  - waypoint/trails/models.py

  - waypoint/trails/admin.py

  - waypoint/trails/migrations/0001_initial.py

- How to Test & Run:

PowerShell

python waypoint/manage.py runserver

  - Navigate to /admin/, log in with superuser credentials, and review model CRUD operations.

- Testing Reason & Grading Rationale: Validates database schema design, migration history integrity, and admin panel registration.

- Explanation to Professor: Demonstrate creating and editing trail records directly through the Django Admin dashboard.

- Week 13 — Relational Modeling: ForeignKey Links (12%)

- Objective: Establish relational links between parks and trails using ForeignKey fields and create a custom data seeding command.

- Key Files to Show:

  - waypoint/trails/models.py (focusing on relational fields)

  - waypoint/trails/management/commands/seed_trails.py

- How to Test & Run:

PowerShell

python waypoint/manage.py seed_trails

- Testing Reason & Grading Rationale: Ensures proper database normalization, referential integrity, and automated data population capability.

- Explanation to Professor: Run the seed command to populate dummy data and show how parent-child relationships (Park to Trail) are queried and displayed in park_detail.html.

- Week 14 — Hardening, Documentation & Handoff (12%)

- Objective: Finalize test coverage, clean up documentation, and compile executive deliverable reports.

- Key Files to Show:

  - README.md

  - TESTING_GUIDE.md

  - generate_roadmap_doc.py (automation script)

- How to Test & Run:

PowerShell

python waypoint/generate_roadmap_doc.py

- Testing Reason & Grading Rationale: Validates the end-to-end execution of documentation scripts and proves project readiness for final submission.

- Explanation to Professor: Present the final generated Word document (Waypoint_Executive_Deliverable_Roadmap.docx) summarizing the semester's completed engineering work.